15th June - Planning Day:

# Everyone

- Set up GitHub (by the end of the first meeting)

- Remember git pull, BEFORE commit and push. It saves a lot of trouble.

- On GitHub, read documentations/ DRC_Rules_2024.pdf

- Run the relevant examples under /example_code folder

  - You may need to pip install some libraries

  - Read the README.md in the home directory of the Git repository.

# Schedule (rough guide)

| Week 0 (10-16 June) | Starting on the GUI, mechanical design, colour mask and firmware. |
| --- | --- |
| Week 1 (17-23 June) | Mechanical + 3D printing. (Bryce) Perspective transform. (Bryce) Wireless connection + GUI. (Ib) Colour masking: yellow, blue and purple. (JL) Firmware for the car. (JZ) Designing path planner (JL) Starting to integrate UART thread into GUI (JZ). By Saturday morning: - the GUI needs to show the graph for perspective transform with arrow indicating the path planner’s decision, since Bryce needs it. |
| Week 2 (24-30 June) | Before Monday: - mechanical needs to be finished. - perspective needs to be roughly tested with the GUI to make sure M matrix was generated correctly. Accuracy of +/- 10cm is fine. - Playback_gui.py implemented (spec is below) On Monday’s meeting: - Build a test track in a 7X7 metre area. - Integrate everything. - Record videos of car’s camera view while manually remote controlling the car, so mechanical needs to be complete. - Test JL’s path planner, if it is ready. Rest of the week: - Design path planners (JL, JZ and Bryce). - Have a couple of different designs, so we can pick the best one later - Test/simulate using the playback_gui.py and the videos recorded on Monday - Integrate UART and scaffolding for path planner into base_gui.py. (JZ) - Dashcam_gui.py (JZ) - A copy of the base_gui.py but save the raw video feed automatically. Name of the video is the time stamp. This handy for investigating crashes in the future. |
| Week 3 (1-7 July) | During the meeting: - test the different path planner options on the physical track, finetune and pick the best. (everyone) - The car should start to drive autonomously, so UART needs to be integrated with the path planner so the laptop can control the car. |
| Week 4 (8-10 July) | - Calibrate colour masking to match QUT’s environment (JL) - Test perspective transform (Bryce) - Fine-tune path planner (everyone) - Prep a short presentation (should be pretty easy if our car works and can sell itself). - Win the competition. |

# Tasks

## Wireless video feed and GUI

Maybe use this app and example code:

https://www.youtube.com/watch?v=0hT2cGSqPfk&ab_channel=Iknowpython

GUI proposed layout:

| Raw video feed | Annotated video feed |
| --- | --- |
|  | Bird’s eye video of the track The desired direction and speed of the car |

- The image above is just a very rough guide

- To get a very rough idea of how colour masking and perspective transforms are done, see ex_colour_mask.py and ex_perspective_transform.py under the example_code folder.

  - Remember we care about three colours: purple (for obstacles), yellow and blue (which marks the side of the track). See example_code/what_track_n_obstacles_look_like.mp4

- For perspective transform:

  - X and y axis need to have the same scale

  - This scale is consistent across all frames of the video (a video is made of a sequence of frames of image)

  - The location of the car on the graph is fixed, so it does not jump around when the frame changes

# Playback GUI

- Mostly the same as base_gui.py, but:

- The source video is a pre-recorded video instead of from IP Webcam.

- An interface to play/pause the video and select the timestamp to play like a YouTube video (the three parts circled below):

# Colour Masking

- Test using the yellow and blue tapes.

- Pay attention to documentations/ DRC_Rules_2024.pdf  Appendix A

- Three colours: yellow, blue and purple (the obstacles). Mask each colour individually, since different colours mean different things.

  - See example_code/what_track_n_obstacles_look_like.mp4

- Input: a frame from a raw video feed

- Output: the outline/edges around areas of interested colours (blue, yellow and purple).

- Manage glare and improve reliability (this was an issue last year)

- May need to consider other characteristics on top of colour, e.g. brightness, contrast, width, geometry.

# Perspective transform

- Depends on the camera placement, so this depends on mechanical task.

- Converts the camera point of view to a bird’s eye view (so it is easy to analyse the position of the edge of the track.

- Similar to homogenous/GPS frame transform from METR3100, but different.

- Input: the edges/outline/contour from the colour masking task, NOT the raw video feed. The edges will be expressed as array of x and y-coordinates in camera frame.

- Output: x and y-coordinates in bird’s eye view in centi-metre.

- The centre/origin of frame is at the centre of the phone’s camera.

- See the folder example_code/from_zac_apelt, which has the instructions for perspective transform. Read the .jpg picture first. Zac did all of it last year, which is why I don’t know much about perspective transform.

  - To run the code in /from_zac_apelt, /from_zac_apelt needs to be current directory

# Mechanical and 3D printing

- Stability.

- Centre of gravity and reducing inertia, so it is easier for the car to turn.

- Camera placement: ensure a good field of view. (IMPORTANT)

  - Maybe hold the phone landscape???

  - Or tilt the phone???

- Phone:

  - Password: 123456

  - On the homescreen, IP webcam allows you to see the camera view remotely from a computer (might be handy). The instruction video (don’t worry about the Python part): https://www.youtube.com/watch?v=0hT2cGSqPfk&ab_channel=Iknowpython

- Bolts for securely attaching to the circuit boards (since gyroscope can’t wobble all the time)

- Needs to hold different configurations of power bank (since we need backup components)

- 3D print must be RED, since the majority of the car needs to be red (it is in the rules)

- Protection to damp the impact of a front-on collision. (Nice to have)

- Cable management (Nice to have)

- Preferable (not necessary) The corner of the board with resistor R3 and R4 is facing front right.

# Firmware

- Controls the motors on the car.

- reads from the gyroscope and control system.

- Receives the commands via Bluetooth using UART communication at 115200 baud rates.

- The car stops if UART/Bluetooth disconnected for a while.